David Davidson

26 Dave St, Davetown, QLD, 4026

Group 24

2 George St, Brisbane, QLD, 4000

Dear Group 24

After the presentation by Group 24, there is high satisfaction towards the development of the project. The purpose of this evaluation was to discover constructive positive and negative elements in the application and evaluate the overall progress and business value of the project.

I understand that Group 24 is comprised of two developers and the technology you have chosen to implement the project with is Unity. This selection has proven to be fruitful, as the Group 24 has completed user stories in sprint plan 1, continue to work on sprint 2, as well as test the system, which is beyond initial expectations.

The user stories; create an account, log in, search functionality, accounts, profile page and property page, were completed with only a few missing acceptance criteria. It is understood that some of the user stories related to database could not be demonstrated that were part of the sprint plan due to time constraints, project coordination and discovering the difficulty of some tasks.

A great deal of user stories has been implemented by the development team, but some of the acceptance criteria related to database connection and contact page unfortunately was not completed by the end of the sprint plan. The overall demonstration proved that the incomplete acceptance criteria will not greatly affect the project completion time as some of the user stories scheduled for a later sprint have already been implemented. A clear explanation has been provided about how the incomplete user stories intend to be completed and in short, I strongly agree that the project developed meets initial business value, and an acceptable level of progress.

As a client, having a brief view about the operation of the application is preferred and there is a greater emphasis on aesthetics as well as the basic functions of the system. The project needs to be easy to use and navigate, but should also be attractive for customers. Some suggestions for aesthetic improvement would be to include more styles, colours, a logo with a clickable link back to the homepage, and ensure the contact page is clear, accessible and inviting. Images and property details are a necessity for functionality of the website and therefore should be implemented first, and it is understood that development for this functionality is underway.

From the demonstration, the strengths and weaknesses of the project are clearly understandable. To meet the acceptable functional criteria, the database requires populating with more details such as images and descriptions, and the contact page requires e-mail functionality, which are outlined in future user stories and it has been assured that this work can be completed on time. As mentioned previously, aesthetics are equally important as the functionality of the project due to the nature of the business however, they do not take priority over the core functionality.

If you have any questions or require further information, we look forward to hearing from you and have high expectations towards the undelivered project.

Kind Regards,

**DAVID DAVIDSON**

26 Dave St, Davetown, QLD, 4026